EXAMPLE CORP

RFP FOR NETWORK SERVICES

REQUEST FOR PROPOSAL

Version 2.2

05-JUNE-2009

Abstract

This document contains a Request for Proposal related to providing EXAMPLE CORP, a tier 2 network operator in Goodenough, Examplistan.

Table of Contents

Responses	5

Questions	5

Response Dates	5

Acceptable Formats	5

Form	5

SERVICE DELIVERY	6

Service Demarcation Point	6

Entrance Facility Diversity	6

SERVICE DETAILS	6

Physical Interface	6

Logical Interface	6

Routing Protocols	6

Denial of Service Response	6

Traffic Engineering	7

Billing	7

Initial Capacity Scaling Projections	7

Optional Proposal	7

Carrier Facility Presence Requirements	7

GENERAL TERMS AND CONDITIONS	8

Information Related to Physical Routing	8

Protected Services	8

Un-protected Services	8

Transportability of Offer	8

Cancellation Notice	9

Automatic Renewals and Price Revision	9

Term Discount Table and Discount Reimbursement	9

New Technologies	10

Vendor Review	10

Billing Terms	10

Billing Look Back	10

Capacity Utilization Averaging	10

GENERIC SLA REQUIREMENTS	11

MAINTENANCE	11

Scheduled Maintenance	11

Emergency Notification	11

Planned Outage Notification	11

PERFORMANCE	12

Committed Service Availability	12

Time to Restore “TTR” > 2 Hours	12

Round Trip Delay “RTD”	13

Round Trip Delay “RTD” SLA	13

Acceptance Test	13

Delivery Time	14

Committed Due or Installation Dates	14

Problem Management	14

Mean Time to Repair “MTTR”	14

Non Routine Trouble Information Updates	15

Severity Definitions	15

Help Desk	15

CHANGE MANAGEMENT PROCESS	16

Performance and Service Level Management Process	17

ADDENDUM A	18

ICELANDIC NETWORK OPERATORS	18

ADDENDUM B	19

ADDENDUM C	20

CHANGE CONTROL	21

# Responses

All proposal responses are submitted via electronic mail. They should be followed up with a notification telephone call to the Proposal Coordinator:

IP TRANSIT RFP COORDINATOR

C/o EXAMPLE COMPANY

123 MAIN ST.

Goodenough, Examplistan

Email: iptransitRFP@example.com

John Smith:  +1.555.555.5555

## Questions

All questions will be submitted in writing via email to the above Proposal Coordinator email address. Each request should be followed up with a timely telephone call confirming receipt.

## Response Dates

Indicative pricing:

Full response:

## Acceptable Response Formats

- MS Office

- MS Visio

- Adobe Acrobat

- Text

## Form

RFP response will follow paragraph and subsection schema.

# SERVICE DELIVERY

## Service Demarcation Point

EXAMPLE CORP Datacenter, 111 8th St., NYC, NY

## Entrance Facility Diversity

Operators have the ability to provide service via redundant and diverse outside plant facility entrance points. In the case of an unprotected service, carriers will ask EXAMPLE CORP to specify which zero manhole the service should enter and operator will pass this requirement on to their local loop provider.

# SERVICE DETAILS

## Physical Interface

Two Gigabit Ethernet Interfaces, preferably with fiber optic presentation. These interfaces must terminate on Provider operated diverse equipment, located within the Providers PoP at the Service Demarcation Point.

## Logical Interface

The Gigabit Ethernet interfaces shall each provide layer 2 transport to Provider operated IPv4 enabled equipment. The equipment must also be capable of IPv6. This equipment must be located at the Service Demarcation Point. Vendor will certify equipment as IPv6 capable. “Capable” is defined as natively operational in the provider network.

## Routing Protocols

The device presenting the logical interface must also provide for BGPv4 session termination. This session must be secured with an MD5 security key. The provider must also maintain at a minimum, maximum-prefix on all settlement based interconnections.

## Denial of Service Response

The provider must provide, at minimum, a 24x7 Operations Organization that is empowered to react to denial of service attacks, and implement the required packet filters at the provider's edges.

Ideally, provider will also provide BGPv4 communities, which allow their customers to instruct provider's edge elements to null-route traffic for the associated prefix. For the purpose of BGP community based attack mitigation, the providers’ network should allow for announcement of prefixes up to 32 bits in length.

## Traffic Engineering

Provider should provide a set of BGPv4 communities, which allow customer, per prefix, to selectively suppress from further announcement or prepend customer AS to the following discrete set of BGP peers: all, all customers, all peers, all region, all regional customers, all regional peers, and specific peers.

Additionally, provider should honor BGP Multi Exit Discriminator, and provide for a community which customer may use to control IGP preference per prefix within the provider's network.

## Billing

Summary 95th percentile billing of the two interfaces with maximum polling resolution of 5 minute.

## Initial Capacity Scaling Projections

###### Table 1 Minimum Commit over Five Year Period

| Year | Minimum Commitment (Mb/s) |
| --- | --- |
| 1 | 100 |
| 2 | 300 |
| 3 | 600 |
| 4 | 1200 |
| 5 | 2400 |

## Optional Proposal

Provider may propose alternate 10Gb/s local loop if they can justify the cost effectiveness of the loop charge i.e. minimally incremental.

## Carrier Facility Presence Requirements

Carrier must provide expected long term needs in order to establish a presence in the EXAMPLE CORP facility. Based on needs, EXAMPLE CORP will provide cabinet space, power, and will reserve adjacent cabinets (ROFR) while carrier grows their presence on a right of first refusal basis.

| Year | Cabinet Count | Required Power (VAC) |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

# GENERAL TERMS AND CONDITIONS

## Information Related to Physical Routing

When upgrading or implementing new capacity between A and Z locations, the number of different physical routes between those locations decreases. As new offers are available from alternate Providers, the risk of circuits going in the same trench is higher. Consequently, the resilience of the network decreases. The need to check how the service is delivered from a robustness perspective becomes of the utmost importance.

Prior to receiving an order for a circuit, the Provider must provide “EXAMPLE CORP” with assurances on service delivery for protected and unprotected elements.

## Protected Services

A detailed network map is required. Provider must certify that service conforms to the service delivery requirement and that there is no single point of failure between the primary and working-transport path and the secondary protection-transport path, all along the complete route.

A physical route map that indicates the following is required:

- End to end

- A Node-A-side

- A Node-B-side

- All long haul providers

- All backhaul local tail providers

- Addresses of the Intermediate party local tail provider node

## Un-protected Services

The physical route of the corresponding circuit must be documented in order for EXAMPLE CORP to perform due diligence concerning different routes from different providers.

A physical route map that indicates the following is required:

- End to end

- A Node-A-side

- A Node-B-side

- All long haul providers

- All backhaul local tail providers

- Addresses of the Intermediate party local tail provider node

## Transportability of Offer

EXAMPLE CORP will be entitled to cancel any circuit, which is part of this agreement, if either new services or other service renewals are ordered with the supplier within 1 year after the cancellation which equal the equivalent residual value of the cancelled service or higher. The supplier will be entitled to charge a reasonable amount for incurred third party costs associated with the cancellation of the service, but no other costs for early termination.

## Cancellation Notice

For whatever reason the circuit or service order has been cancelled, the cancellation period shall not exceed 30 days.

## Automatic Renewals and Price Revision

After an initial Period of 12 months, the contract is renewed under the following conditions:

Two months prior to the renewal date, the Provider will submit their best proposal to EXAMPLE CORP in conformance with market prices and any offer to any of the Providers customers for the same type of line, capacity and contract terms. EXAMPLE CORP and the Provider will collaborate to determine if the offered price from the Provider is more than 10% above the market price using existing conditions (including Service Level Agreement and compensation commitments). In that case, the Provider should review pricing and adjust accordingly. Otherwise, EXAMPLE CORP may terminate the agreement upon written notice and in accordance with cancellation and termination clauses of any agreement possibly without any additional compensation.

## Term Discount Table and Discount Reimbursement

Although the current EXAMPLE CORP contract term length will be one year, the Provider may offer a discount based on contract length. The table must specify a base price (equivalent to a one-year agreement) and subsequent discounts per additional service years agreed to. If the agreement terminates prior to the agreed to term, the Provider accepts that EXAMPLE CORP will reimburse the Provider the delta of the discount that we have benefited from.

###### Table 2 – Example Discount Schedule

| One Year | W% base price |
| --- | --- |
| Two Year | X% discount from base price |
| Three Year | Y% discount from base price |
| 10 Gb/s Service | Cost plus OA&M Z% |

Example: If an agreement is signed for a three-year term and EXAMPLE CORP elects to terminate the agreement at the end of year two, EXAMPLE CORP will benefit from a Y% discount during two years. At the end of the two-year period, provider will be reimbursed X% additional discount over two years. The provider will not claim any extra reimbursements.

## New Technologies

Should EXAMPLE CORP or provider utilize new technologies that would decrease traffic scale projections stated within the RFP, no penalty is applied.

## Vendor Review

Vendor will agree to semi-annual review of services and billing for purposes of quality assurance.

## Billing Terms

Will terms will be set at NET 45 for all services.

## Billing Look Back

Parties will agree that all bills will be presented to EXAMPLE CORP within 60 days of obligation. No billing errors shall be presented and no billing look back may occur beyond 60 days.

## Capacity Utilization Averaging

Traffic measurements are summarized across all interfaces for the purposes of 95th percentile billing when there is more than one interface purchased for service.

# GENERIC SLA REQUIREMENTS

## MAINTENANCE

### Scheduled Maintenance

Scheduled maintenance for essential work, network upgrade, and other requirements will be kept to a minimum. The provider will always endeavor to provide temporary alternative routing for circuits to avoid a break in service. When an alternative route is not available, it will carry out this work within an agreed maintenance window, giving at least 7 working days notice. E-mail should always be used first then telephone.

### Emergency Notification

The NOC will be the SPOC for all environmental issues that the Provider needs to report. The Provider will call or e-mail Boston NOC and report any emergency issues and emergency maintenance notification.

EXAMPLE CORP

Network Operations Center

Cambridge, MA. USA

Tel:  +1.555.555.5555

Email:  noc@EXAMPLE.com

### Planned Outage Notification

#### Reduction of Availability Outside of Agreed Maintenance Windows

If the provider is able to carry on his maintenance work during the below windows, this time will not be counted as unavailability. Maintenance time resulting in unavailability outside of this period will be counted as unavailability.

#### Standard Maintenance Window

The standard maintenance window for line maintenance shall be between Sunday morning EDT 0300 to 0500 with a minimum of seven business days of notice. The cutoff point for notification is Monday at Noon EDT.

## PERFORMANCE

## Committed Service Availability

The availability of the service will be calculated once per month, CPE to CPE, including core plus the backhauls. It represents the percentage of time the line is available for real usage. Monthly availability of 99.999% is required, provided a fully secured backbone is available, and as well, dual and diverse homing for backhauls. For unprotected, a monthly availability of 99.99% is required.

Credit in case of non-availability:   A credit of one full day per 0.05% missed target. This credit is accumulated over one month and is applied the following month to the corresponding line. In case of persistent service failure, (non-conformance during 3 months) provider will be in breach of agreement. For example if an availability of 99.90% is calculated on month N, a discount of 3.3% (24/720) is applied in month N+1 on that line.

## Time to Restore “TTR” > 2 Hours

The TTR is the time that is needed to restore the Service provided by the Provider. The timer starts when the Service suspension is detected and recorded in an appropriate trouble ticketing system, and ends when the Service is restored (and the fault which has triggered the Service suspension recorded as resolved in the trouble ticketing system). The Service should be restored in under a maximum of 2 hours.

The credit in the event that a TTR is over 2 hours will be a service credit ten times the length of the period the Service has been unavailable. This credit is cumulative over a month and is applied to the following months invoicing related to the corresponding line. For example if two faulty periods of 3 hours occur for a total of 6 hours of outage in month N, a discount of 8.3% (60/720) is applied in month N+1 on that service. In case of a total of 72 hours of faulty periods, this is considered a breach of the agreement.

## Round Trip Delay “RTD”

Vendor shall specify RTD performance SLA based on table below:

###### Table 3 – Round Trip Performance SLA

| CITY | BEST | WORST |
| --- | --- | --- |
| Netherlands |  |  |
| UK |  |  |
| France |  |  |
| Ireland |  |  |
| Germany |  |  |
| Switzerland |  |  |
| Denmark |  |  |
| Austria |  |  |
| Italy |  |  |
| Spain |  |  |
| Poland |  |  |
| Czech Republic |  |  |
| Sweden |  |  |
| Portugal |  |  |
| Russia |  |  |
| Finland |  |  |
| New York |  |  |
| Chicago |  |  |
| Los Angeles |  |  |
| Nuuk |  |  |
| Halifax |  |  |

## Round Trip Delay “RTD” SLA

Credits in a case where the measured RTD is over the contracted value:  During normal operations, Provider shall advise EXAMPLE CORP if the contracted value cannot be temporarily met (E.g. rerouting on a secondary path). A credit of two times the length of the period the service has been degraded is counted (applies 1 day after notification of the degradation). In any cases, this degraded period cannot exceed a 1-month period. If the trouble period exceeds 30 days, EXAMPLE CORP may consider this a breach of contract on part of the Provider.

## Acceptance Test

Prior to delivering a new service, the Provider and EXAMPLE CORP will conduct and ‘end to end’ performance test with predetermined test points on both sides of the service within a 24h period of the first packets passing. A results report will be made available to the respective parties. If these results satisfy EXAMPLE CORP requirements, EXAMPLE CORP will monitor their self-test procedure to qualify the service based on the RTD table for a period of 48h. EXAMPLE CORP will either accept or reject the service, or portions thereof, based on the criteria defined in the RTD table.

Providers who have not previously supplied services to EXAMPLE CORP will be subject to spot tests over a monitor period of one month.

## Delivery Time

### Committed Due or Installation Dates

The committed delivery time is a key criteria used by EXAMPLE CORP to select the supplier of a circuit. As such, it must be committed before the order is placed. When the service has been ordered, the committed Installation date is thus the order date plus the committed delivery time.

#### Credit for Failure to Meet Committed Delivery Date

The committed delivery time is a key criteria used by EXAMPLE CORP to select the supplier of a circuit. As such, it must be committed before the order is placed. When the circuit has been ordered, the committed Installation date is thus the order date plus the committed delivery time. A credit of five times the length of the period the line has been delayed. This credit applies once the service has passed acceptance testing by EXAMPLE CORP.

## Problem Management

Problem management is the process of detecting, alerting, analyzing, tracking, correcting and reporting on problems affecting the network. A problem is any event resulting in an impact on either circuit availability or performance. The Problem Management Process includes the following activities as it relates to the Providers responsibility:

- Detecting problems within your network

- Alerting EXAMPLE CORP immediately of non routine problems

- Receiving problem records from EXAMPLE CORP

- Recording problems with the cooperation and collaboration of EXAMPLE CORP

- Analyzing and repairing problems

- Reporting problem resolution to EXAMPLE CORP

Provider will respond by presenting a value for X% in the table below.

## Mean Time to Repair “MTTR”

###### Table 4 – Mean Time to Repair SLA

| Resolution in less than 2 hours | 100% resolution within |
| --- | --- |
| X% | Y HOURS |

If the MTTR SLA is violated by the referenced percentage over a 6-month period, EXAMPLE CORP shall receive a credit of 5 full days for each percentage point of reduction in the agreed upon SLA.

## Non Routine Trouble Information Updates

Provider agrees to the following notification schedule:

- First update will be provided within one hour of all faults reported.

- If fault continues after the first notification period, the following table applies:

## Severity Definitions

###### Table 5 – General Severity Definitions

| SEV 1 | CRITICAL | Service impact is critical resulting in loss of revenue, reach-ability, or route-ability | Updates at hourly intervals |
| --- | --- | --- | --- |
| SEV 2 | MAJOR | Service is measurably degraded and experiencing packet loss | Updates at 2 hourly intervals |
| SEV 3 | MINOR | Service is degraded by reduced latency | Updates at 8 hourly intervals |
| SEV 4 | ROUTINE | Service is not negatively impacted | Updates at 48 hourly intervals |

## Help Desk

Provider will provide a 7x24x365 POC to communicate, in English, with EXAMPLE CORP NOC to provide assistance in trouble management. If calls to the Provider NOC are unable to be immediately serviced in English, the period of an SLA violation from the start of the call until English is fluently spoken will be DOUBLED.

The provider will provide 7x24x365 on site/engineer support via helpdesk to address any problems with carrier equipment identified to be faulty or causing EXAMPLE CORP link problems. That representative could be EXAMPLE CORP Remote Hands assistance directed by a representative of the Provider.

The Provider representative answering the telephone should have enough technical ability to understand the problem description and to articulate back to EXAMPLE CORP on items dealing with problem resolution. He/she should own the call and the related problem for the carrier.

The NOC should be responsible for proactively monitoring problem resolution, ensuring that the carrier is meeting its targets for updates and resolution, and alerting EXAMPLE CORP as appropriate of any deviations from committed service levels.

In addition, we require several other features typically attendant to the Help Desk function. These include:

- Electronic interface to the Providers trouble ticketing system for status and trouble creation

- Proactive alerting for all circuits monitored

- Documented procedures to address catastrophic failures

# CHANGE MANAGEMENT PROCESS

Change Management is the process of planning, controlling, coordinating, executing, and monitoring changes affecting the Service Delivery environment.

Changes include:

- Installation or alteration of hardware, system and/or application software

- Procedures and environmental facilities

- Moves, Adds, or Changes to Environmental or Network Facilities impacting EXAMPLE CORP

The Provider is required to provide at least a 7-day lead-time to inform EXAMPLE CORP of changes that do not affect EXAMPLE CORP customers. Any outages associated with scheduled or unscheduled changes are considered outages for measuring performance against committed service levels. Unplanned, urgent changes must be negotiated with EXAMPLE CORP and should be scheduled at a time that is least disruptive to EXAMPLE CORP customers.

EXAMPLE CORP will identify a coordinator to work with a counterpart to be provided by the carrier. Provider will provide EXAMPLE CORP with contact name and contact number of change manager/engineer 5 working days prior to change work. Any change executed by the Provider must be transparent to EXAMPLE CORP and its customers; if down time is encountered it will be counted within the overall circuit availability calculation.

## Performance and Service Level Management Process

EXAMPLE CORP will require the Provider to provide monthly management reporting on its performance as a supplier. Exact details of report formats will be worked out with the Provider. General types of required reports include:

- Reports on service management achievement versus contract commitments

  - Availability

  - Response time

  - Average utilization

- Order management achievement vs. contract commitments

- Problem management achievement versus Contractual commitments

  - By Severity

  - By Notice and Notification Compliance

  - By Resolution

- Maintenance requests

  - Number of changes

  - Closures

  - Success

  - Fail

  - Cancelled

- Reason For Outage

  - RFO’s to be delivered within 24 hours of successful resolution

  - Applies to all events above ROUTINE per Table N

In addition, EXAMPLE CORP requires that the Provider participate in regular sales team oriented operational review meetings to discuss performance and incidents. EXAMPLE CORP will determine the frequency of the meeting based on volume of business and the length of time that the Provider has been providing services to EXAMPLE CORP.

# ADDENDUM A

## NETWORK OPERATORS (FOR CORNER CASES)

###### Table 6 – List of Network Operators Servicing EXAMPLISTAN

| OPERATOR | CONTACT | SYSTEM | MAIN LOCATION | FAR END | COMMENT |
| --- | --- | --- | --- | --- | --- |

# ADDENDUM B

###### EXAMPLISTAN High Level Interconnect Map

# ADDENDUM C

###### Facility Floor Plan with Demarcation Rooms

PUT A PIC OR A MAP WHERE YOUR BUILDING IS AND IDENTIFY ACCESS POINTS

# CHANGE CONTROL

| DATE MODIFIED | EDITOR | REASON | VERSION NUMBER | APPROVAL |
| --- | --- | --- | --- | --- |
| 10-30-2008 | EXAMPLESTON, P. | RFP FOR CAPACITY | 1.3 | MH |
| 11-7-2008 | EXAMPLESTON, P. | CONTINUED EDITING | 1.4 | MH |
| 11-8-2008 | EXAMPLESTON, P. | FIRST DRAFT | 1.5 | MH |
| 11-10-2008 | EXAMPLESTON, P. | FEEDBACK EDITS, SPELLING, GRAMMAR, TRACKING “ON” | 1.6 | MH |
| 11-11-2008 | EXAMPLESTON, P. | FEEDBACK EDITS, NETWORK OPERATOR PLAYBOOK ADD, SPELLING, GRAMMAR EDITS | 1.7 | MH |
| 11-12-2008 | EXAMPLESTON, P. | CONTINUED FBL EDITS | 1.8 | MH |
| 11-14-2008 | EXAMPLESTON, P. | CONTINUED FEEDBACK LOOK EDITS | 1.9 | MH |
| 12-16-2008 | EXAMPLESTON, P. | FEEDBACK ADJUSTMENTS, MARKET CONDITIONS | 2.0 | MH |
| 01-05-2009 | EXAMPLESTON, P. | MODIFY OPS TAB LE, CONTACT CHANGE FOR BELL CANADA | 2.2 | MH |